Planning: G1 FranchFries101

1. Requirement:

Given that clients have not arrived, we have made a question list for asking clients when arriving. You can see it on GitHub too.

Generally, we need to implement an app for English skills training, so one function we are confident to be important for this app is vocabulary learning. Therefore, you can see we have a rough plan for this function in the appendix.

As we decided to implement the project from scratch, we plan to design our UI for vocabulary cards

2. Schedule

Given that there is no specific and clear requirement, we decided to do some simple preparation work for our project.

Week 1: Word lists preparation, word database implementation and client questions preparation(See it in Git hub)

Week 2: Requirement Clarification, Prioritizing, Planning and Project Initiation

Week 3: Vocabulary Learning, Login, Personal Learning Plan and Calendar

Week 4: Reading and Listening Training (Based on requirements), PPT and Presentation Preparation

Week 5: Speaking and Writing Training (Based on requirement and progress)

Week 6: Debugging and UI Improvement, Final Presentation Preparation

3. Work / Job Distribution:

Yuhang Chen: Product Manager

Chenrui Zuo: Scrum Master

Developer: Junye Zhang, Yuzhuo Yuan, Zeyi Wang, Shanrou Zhu, Huimeng Zhou

This plan may be edited and modified after client meeting! You may access our client meeting questions in Git hub too.